TERMS OF REFERENCE (TOR)

For the provision of training services and related organization logistics

under

# NIGERIA HCFC PHASE-OUT MANAGEMENT PLAN STAGE III 190173

- ORGANIZATIONAL BACKGROUND

The United Nations Industrial Development Organization (UNIDO) is the specialized agency of the United Nations that promotes industrial development for poverty reduction, inclusive globalization and environmental sustainability.  The mission of UNIDO, as described in the Lima Declaration adopted at the fifteenth session of the UNIDO General Conference in 2013 as well as the Abu Dhabi Declaration adopted at the eighteenth session of UNIDO General Conference in 2019, is to promote and accelerate inclusive and sustainable industrial development (ISID) in Member States. The relevance of ISID as an integrated approach to all three pillars of sustainable development is recognized by the 2030 Agenda for Sustainable Development and the related Sustainable Development Goals (SDGs), which will frame United Nations and country efforts towards sustainable development. UNIDO’s mandate is fully recognized in SDG-9, which calls to “Build resilient infrastructure, promote inclusive and sustainable industrialization and foster innovation”. The relevance of ISID, however, applies in greater or lesser extent to all SDGs. Accordingly, the Organization’s programmatic focus is structured in four strategic priorities: Creating shared prosperity; Advancing economic competitiveness; Safeguarding the environment; and Strengthening knowledge and institutions.

Each of these programmatic fields of activity contains a number of individual programmes, which are implemented in a holistic manner to achieve effective outcomes and impacts through UNIDO’s four enabling functions: (i) technical cooperation; (ii) analytical and research functions and policy advisory services; (iii) normative functions and standards and quality-related activities; and (iv) convening and partnerships for knowledge transfer, networking and industrial cooperation. Such core functions are carried out in Departments/Offices in its Headquarters, Regional Offices and Hubs and Country Offices.

The present task is within Montreal Protocol Unit (TCS/MPD) and the incumbent reports to the project manager in the unit.  The MPD is responsible for planning, developing and implementing activities in Member States to facilitate compliance with the Montreal Protocol and, in particular, it’s Kigali Amendment and to support countries to achieve their determined contributions to reduce emissions of greenhouse gases under the Paris Agreement. Making use of the capacity building and policy support, the services of the Unit foster transformation in manufacturing concerning technologies used in the refrigeration, air conditioning and insulation with the effect of a reduction and change in working fluids and chemicals and ultimately a reduction of total greenhouse gas emissions.

PROJECT CONTEXT

The HPMP for Nigeria, approved at the 62nd meeting of the Executive Committee, will result in the complete phase-out of HCFCs in Nigeria by 1st January 2040 in line with the obligation taken by the Government of Nigeria under the Montreal Protocol on Substances that Deplete the Ozone Layer. This is based on the combination of interrelated institutional and regulatory measures and investment activities including conversion of production facilities and strengthening of national capacities for local manufacture of hydrocarbon-based alternative refrigerants. UNDP is the lead agency for the implementation of this plan, UNIDO being the cooperating agency. Nigeria obtained financial support from the Multilateral Fund for the first stage, which resulted in the country attaining its 10% phase-out target of the baseline level by 2015. Nigeria also obtained at the 81st Executive Committee Meeting in June 2018 approval for its Second Stage of the HPMP, for a phase-out of 51.35% by 2023. For Stage II, UNDP was the coordinating agency, and both UNIDO and the Government of Italy are cooperating agencies.

After the ExCom Decision 81/40(c) noted that “approval of stage II of the HPMP did not preclude Nigeria from submitting, the 91st ExCom approved the HPMP Stage III.

Phase-out of HCFC-22 in the commercial refrigeration manufacturing sector

In the Nigeria market, there are already equipment using HC refrigerants on sale. The market and customers have gradually accepted such equipment and have certain application foundation and experience.

For the refrigerator, freezer, ice maker and RAC sector, the charging amounts of these refrigeration equipment are relatively small, and the overall design does not need after-sales installation (except RAC), so the risk of leakage is low. As an environmentally friendly high-performance refrigerant, HC can be used in small charges. At the same time, the compressor and other main parts are sufficiently supplied with many varieties, which can be applied to different refrigeration systems. The survey conducted in 2019 renewed the country’s portfolio of small and medium manufacturing companies in the field of commercial refrigeration. For eligible companies, the total HCFC-22 consumption in this sector is 232.29 MT (12.78 ODP tonnes) in 2019. Among them, 1 company consume more than 6 MT, 13 companies in the range of 3 to 6 MT, 53 companies less than 3 MT, and 115 companies less than 1MT.

UNIDO’s survey of HCFC consumption in the RAC manufacturing sector conducted in 2019 showed that out of 259 companies surveyed, only 183 companies in the commercial refrigeration manufacturing sector and 2 companies in air-conditioning manufacturing sector were found eligible to receive MLF support to phase out HCFC-22. Of the 185 eligible companies, only two produce air conditioning equipment, while other companies produce ice block making machines for walk-in refrigerators/freezers or install the walk-in refrigerators/freezers.

With the MLF Secretariat’s encouragement during its recent review of energy efficiency projects, it is convincing that R290 (not R32) technologies should be fully promoted in the commercial refrigeration sector. This choice has been supported by the fact that Sanden Intercool in Nigeria has fully converted its manufacturing line to R290. In April 2024, a training on the safe handling of R290 was conducted for 13 companies of group I in Lagos and Ibadan respectively. The R290 training mainly targeted commercial refrigeration manufacturers and assemblers. They were engaged in assembling, installing, and maintaining various types of refrigeration and air-conditioning equipment including cold rooms, ice making machines, central and residential AC, etc.

Kigali Implementation Plan (KIP) in Nigeria

Nigeria ratified the Kigali Amendment in 2018. The enabling activities funded by the Multilateral Fund with support from UNEP, assisted Nigeria in creating awareness of HFC phase-down, and supported the amendment of the National Environmental (Ozone Layer Protection) regulations. However, it was only in 2022, after the adoption of the amendment of the ODS regulation, that Nigeria started the implementation of the licensing system for HFCs. Quota allocations will be implemented fully in 2025 with the implementation of the KIP.

HCFC consumption of Nigeria in 2023 reached 1,844MT. Implementing agencies including UNDP and UNIDO are supporting Nigeria on the implementation of stage II and Stage III HPMP in parallel, Stage IV of the HPMP will be developed to completely phase out HCFCs by 2030. It is expected that HPMP and KIP could be designed and implemented in a complementary manner to strengthen the infrastructure and capacity of the country for a sustainable HCFC phase-out and HFC phasing down for Nigeria.

Table 3.1: Summary of Eligible Companies by HCFC-22 Consumption in the commercial refrigeration sector

| Enterprise Category | HCFC-22 Consumption (MT) | Number of Companies | Total HCFC-22 Consumption |  |
| --- | --- | --- | --- | --- |
|  |  |  | (MT) | (ODP tonnes) |
| Individual conversion | HCFC-22 > 6 MT | 1 | 10.07 | 0.55 |
| Group conversion 1 | 3 < HCFC-22 ≤ 6 MT | 13 | 57.2 | 3.15 |
| Group conversion 2 | 1 < HCFC-22 ≤ 3 MT | 53 | 120.5 | 6.63 |
| Group Conversion 3 | HCFC-22<1MT | 115 | 44.52 | 2.45 |
| Total |  | 182 | 232.29 | 12.78 |

In order to promote and accelerate the phase-down of HCFC and shift towards low GWP alternatives, the eligible companies are divided into three groups in designing the technical assistance in Stage III:

- Individual Conversion: Solutions for the enterprises will be highly customized and HC will be selected wherever possible. Efforts would be made to understand each company’s situation and capacity, and tailor-made solutions would be proposed and implemented;

- Group Conversion 1: The enterprises could choose from ready-made equipment components needed for handling HC-290 within the project budget. The companies could choose to incorporate additional solutions with additional payments; and

- Group Conversion 2: The enterprises would be provided with technical assistance and training.

- Group Conversion 3: The enterprises would be provided with technical assistance and training.

The full list of companies, their names and contact details will be shared in a separate file. See list of Group II enterprises to be trained below:

- Scope of the required services

The primary objective of the terms of reference is to guide on the training activities for the Nigerian commercial refrigeration enterprises on their conversion to R290 under the HPMP Stage III project. For the implementation of the above indicated project activities, logistical organization of training for 53 companies of Group II, as well as for 115 companies of Group III and for 10 companies of KIP, which will be conducted in the government identified centers of excellence across the country is needed.

The planning of the logistical organization of training sessions must be done in close coordination with the National Ozone Office (NOO) of Nigeria and two trainers, who will share the training materials and any other additional considerations.

Training sessions will be organized as per following:

- Ten (10) training sessions (three days each) at three locations (please see paragraph 4 below): for trainees from 53 companies from Group II, 115 companies from Group III, and 10 companies from KIP.

- After completion of these training sessions, a separate final training (one day) must be held at UNIDO office in Lagos. This session will host Group I (13), Group II (53), Group III (115) and 10 KIP companies (in total 191 companies/trainees) again and will summarize the most important lessons learned, as well as a demonstration of usage of a logbook.

Training Modules and Topics

Participants’ training module will be mostly focused on the areas mentioned below:

- Thermodynamics and refrigeration cycles

- H-P chart

- Types and physio-chemical properties of refrigerants HFCF, HFCs, HFOs, HC, CO2, NH3 and blends and safe handling of the flammable and toxic refrigerants and lubricants

- Type of commercial refrigeration and AC systems

- Electrical wiring basics and safety

- Vacuum and vacuum pumps including anti-explosion (ATEX) pumps

- Choice of appliances and systems

- Installation, servicing, maintenance, repair or decommissioning of the equipment

- Leak checks of the equipment

- Minimizing leaks

- Refrigerant identification

- Safe handling of cylinders (disposable and recovery cylinders)

- Contamination test kits

- Storage of used refrigerants

- Hermetic seals (blazing v.s. lockring, etc.)

- Good servicing practices

- Environmental impacts

- Energy efficiency of different refrigerants

- HCFC Phase-out Management Plan and Kigali Implementation Plan

- Key manufacturing process (pre-foaming, foaming, post-foaming, vacuuming, charging, leak check, electrical testing, etc.)

- Effective data and record keeping

The last day of the training sessions must be dedicated to the maintenance and proper cleaning of the devices and equipment. This means demonstrating to the trainees how to take care of the equipment in order to ensure safe, sustainable and long usage of the equipment.

- Scope of work

Under the direct supervision of the UNIDO Project Manager and in close coordination with the National Ozone Office, the contractor shall implement the following tasks:

a. Secure identified training centres for the duration of training programme and support the successful execution of the training exercises

Under this task, the contractor will be responsible for:

- Organizing ten three-days training sessions in three training centres in three locations: Lagos, Kano and Port Harcourt;

- Developing a sex segregated list of trainers and trainees;

- Advising and guiding the training plans and methodology, for review by UNIDO and NOO;

- Developing training agenda, in close coordination with the UNIDO trainers, and sharing with UNIDO and NOO for review;

- In close coordination with NOO and UNIDO, identify suitable dates for all the trainings;

- Liaise with the identified training centres, and ensure all materials and equipment is there before the training

- In close coordination with the UNIDO trainers, administer pre and post-test questionnaires and submit to UNIDO;

- Print training materials and manuals for the dissemination to training participants. Developing general evaluation sheet of the training (to include venue, equipment, logistics, coordination etc), administer to trainee enterprises and submit to UNIDO;

- Submitting a detailed training report alongside a segregated list of participants and identifying areas of improvement to plan, direct, organize, and schedule for subsequent training programs.

- Procure new safety boots and new reflective jackets for the purpose of the training (200 safety boots sized 39-46, the exact amount per size must be coordinated further with the NOO) and 200 reflective jackets to be disseminated for the training participants);

- Coordinate all logistic and training actions

The contractor shall perform the following:

- Identify and provide  accommodation/hotels for all trainees; within the UNIDO Daily Sustenance Allowance (DSA)

- Book air/bus/train economy class tickets or transportation for participants attending from other cities to the designated training location;

- Provide intra city transportation for transfers to and from the hotel and the training centre after each day’s training and for any other necessary destinations;

- Pay the trainees Daily Sustenance Allowance (DSA) as appropriate and as agreed by UNIDO and NOO. The exact DSA amount should comply with UNIDO rules and the exact amount to be disseminated to trainees will be shared with a successful bidder.

- Media/visibility:

In consultation with UNIDO and NOO;

- Design and print UNIDO and NOO branded training materials and banners. UNIDO will share training materials in doc and pdf formats for further printing. Two banners must be designed and printed per location: two for Kano, two for Port Harcourt and two for Lagos. Additional two banners must be designed and printed for the final workshop in Lagos, where all companies would be invited. The contractor is to print hard copies of the training materials. The material should be in A4 size, 80 gsm (thickness 0.09 mm - 0.11 mm) and either spiral or thread bound. In total 178 trainees will attend the trainings, with a buffer in case of loss or damage, the contractor should print 200 hard copies.

- Design and bring UNIDO and NOO sets of branded souvenirs to the training center. One set of branded souvenirs should contain one jotter (A5, hardcover, paper thickness of 80 gsm (0.09mm - 0.11mm), one pen, one hat and one workshop bag.  In total 178 trainees will attend the trainings, with a buffer in case of loss or damage, the contractor must bring 200 sets of branded souvenirs.

- In close coordination with NOO and UNIDO trainers, a Certificate of Participation to be shared with trainees for NOO and UNIDO’s signature. The UNIDO template for Certificates will be provided by UNIDO.

- Bring 200 copies of a logbook for the final training. The logbook must have a paper density of 110 gsm (0.12 mm). This logbook must also be provided in digital form to UNIDO and NOO.

- Provide professional pictures from all training sessions through a verified and safe link and a copy in an external hard drive;

- Develop a media briefing and submit to UNIDO, not later than 3 working days after the trainings sessions in one location have been finished.  A final report is expected after the final training in Lagos.

- Provide media coverage for the training at the designated training locations e.g. TV, radio, prints, social media etc. Each training shall be reported in 5 different media sources across Nigeria;

- Develop a communications video for each of the training locations and a joint video for all the Group 2 and Group 3 trainings. Two versions shall be submitted; an abridged version of not more than 3 minutes each and an original version.

- Others:

- Ensure that UNIDO’s name and brand is protected at all times;

- Organize the provision of water and coffee during the training session;

- Ensure safe storage at each training centre, UNIDO procured equipment/materials for enterprises and in the presence of UNIDO and NOO ensure distribution and presentation of equipment to trainee enterprises

- Equip the training locations with necessary equipment such as projector, flipcharts etc.

- Location

Locations of Training

The trainings will be held for the 53 Group II enterprises and 115 Group III and 10 KIP companies at 3 designated Centres of Excellence as designed by the National Ozone Office (NOO) of Nigeria. The training will be held at Kano, Port Harcourt and Lagos.

| Sr. No. | Training Center | Location (City/State) | Equipment Available | Classroom Capacity |
| --- | --- | --- | --- | --- |
| 1. | Cool Plus Limited | Plot 23, Theophilus Oji Street, off Fola Osibo Road, Lekki Phase 1, Lagos State | Recovery Machines for R-22, Recovery tank, Refrigerant recovery cylinders (30lb), Vacuum pump, Vacuum gauge Brazing set, Pinch off tool, Electronic refrigerant scale, Normal Leak detector, service manifold, electronic gauges, electronic hoses and accessories, hoses with valves Service port coupler, set Core removal tool Piecing plier including valve Charging hose and cylinder connections Heating belt with thermostat, Thermometer, electronic Multimeter with clamp on amp measurement Tools for tubing General tube cutters Capillary tube cutter Pinch off plier Flaring tool Tube bender Tube expander Brazing equipment and tips Igniter Consumables, 1 set Safety equipment Safety Glasses Gloves Hydrocarbon Service Tools N2 flushing equipment HC Leak detector HC Charging equipment Venting hoses and Acessories Refrigerant Identifier Portable recycling machine External filter kits Burn out filter acessories Test rack with instruments. | Each group will have three-day training Group II 27 trainees (1 per enterprise) Group III 42 trainees (1 per enterprise) + 10 trainees (1 per enterprise from KIP) |
| 2. | Government Technical College | No 1 State Road, Opposite Kano Line, Kano. Kano State | Recovery Machines for R-22, Recovery tank, Refrigerant recovery cylinders (30lb), Vacuum pump, Brazing set, Pinch off tool, Electronic refrigerant scale, Normal Leak detector, service manifold, gauges and accessories, hoses with valves, Service port coupler, set Core removal tool, Piecing plier including valve, Charging hose and cylinder connections, electronic Multimeter with clamp on amp measurement, General tube cutters, Pinch off plier, Flaring tool, Tube bender, Tube expander, Brazing equipment and tips, Igniter, Consumebles, 1 set, Safety equipment, Safety Glasses, Gloves Hydro Carbon Service Tools, N2 flushing equipment, HC Leak detector, HC Charging equipment, Venting hoses and accesories, Refrigerant Identifier Portable recycling machine, External filter kits, Test rack with instruments. | Three-days training session for: Group II 22 trainees (1 per enterprise) Group III 65 trainees (1 per enterprise) |
| 3. | Government Craft Development Center | Aba Road, by Garison Junction, GRA, Port Harcourt, Rivers State | Recovery Machines for R-22, Recovery tank, Refrigerant recovery cylinders (30lb), Vacuum pump, Brazing set, Pinch off tool, Electronic refrigerant scale, Normal Leak detector, service manifold, gauges and acessories, hoses with valves, Service port coupler, set Core removal tool, Piecing plier including valve, Charging hose and cylinder connections, electronic Multimeter with clamp on amp measurement, General tube cutters, Pinch off plier, Flaring tool, Tube bender, Tube expander, Brazing equipment and tips, Igniter, Consumables, 1 set, Safety equipment, Safety Glasses, Gloves Hydrocarbon Service Tools, N2 flushing equipment, HC Leak detector, HC Charging equipment, Venting hoses and accesories, Refrigerant Identifier Portable recycling machine, External filter kits, Test rack with instruments. | Three-days training session for one group Group II 4 trainees (1 per enterprise) Group III 18 trainees (1 per enterprise) |

The 53 Group 2 enterprises, as well as the 115 Group 3 and 10 KIP companies, will be divided across the three locations according to the geographical locations and their nearness to any of the designated training centres. The table below indicates the number of companies (one trainee per company) per training center and which region geopolitical zone they are from.

GII

| Training Centre |  | Amount |  | Companies Geopolitical Zones |  | Group |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Kano | 13 |  | North Central |  | Group II 53 companies |  |
|  | 9 |  | North West |  |  |  |
| Lagos | 27 |  | South West |  |  |  |
| Port Harcourt | 4 |  | South East |  |  |  |
| Kano | 42 |  | North Central |  | Group III 115 companies |  |
|  | 23 |  | North West |  |  |  |
| Port Harcourt | 6 |  | South East |  |  |  |
|  | 12 |  | South West |  |  |  |
| Lagos | 32 |  | South West |  |  |  |
|  | 1 |  | South East |  | KIP 10 companies |  |
|  | 3 |  | North Central |  |  |  |
|  | 6 |  | South West |  |  |  |

Training

As noted in above, both Group II and Group III, as well as 10 KIP companies are to be trained. In total this amounts to 178 companies, Group II accounts for 53 enterprises, Group III accounts for 115 and KIP accounts for 10 enterprises.

The training sessions have been divided according to the least distance of the companies to the three above mentioned training centres. See below the total number of training sessions established per location.

Total number of training sessions

| Training Centre | Group II (53 companies) | Group III (115 companies) |  |
| --- | --- | --- | --- |
| Kano State | 1 | 3 | Each session lasts for three days |
| Port Harcourt | 1 | 1 |  |
| Lagos | 2 | 2 |  |
| Total | 10 sessions |  |  |

|  | Session | Location | Amount of trainees |
| --- | --- | --- | --- |
| Group II | Session #1 | Kano | 22 |
|  | Session #2 | Lagos | 14 |
|  | Session #3 | Lagos | 13 |
|  | Session #4 | Port Harcourt | 4 |
| Group III | Session #5 | Kano | 22 |
|  | Session #6 | Kano | 22 |
|  | Session #7 | Kano | 21 |
|  | Session #8 | Port Harcourt | 18 |
|  | Session #9 | Lagos | 22 |
|  | Session #10 | Lagos | 20 (10 KIP) |

Final training

As mentioned above, a separate, final training (one day) with 196 companies must be held in order to recall all  information learned in the previous training sessions. In addition, the usage and importance of keeping a logbook must be demonstrated during this training.

|  | Location | Topics | Beneficiary companies | Trainees |
| --- | --- | --- | --- | --- |
| 1st half of the training | UNIDO Office in Lagos | Wrap-up session Logbook usage | GI, GII, GII, 15 KIP | 191 |
| 2nd half of the training | UNIDO Office Lagos | Equipment dissemination Certificates issuance | GI, GII, GII, 15 KIP | 181 178 companies were trained |

- General Time Schedule

This contract shall be executed within a twelve-month period. Each training session must be  three days each which will include both theory and practical exercises. There shall be one training for three days per group of maximum 22 trainees per location as stated in the three location tables above. The successful bidder will work in cooperation with the NOO and UNIDO, training invitation letters shall be developed and sent to trainee enterprises not less than two weeks before the travel date of the start of the training sessions.  After completion of all the above-mentioned trainings, a one-day training session for Group I, Group II, Group III and KIP companies (196 enterprises) shall be held in Lagos at a future date.

- Technical Requirements

Experience:

The contractor responsible for organizing logistics and administration must possess relevant experience organizing similar technical training workshops for refrigeration and air-conditioning technicians and to have prior experience of work (at least three years). Prior relevant experience with government and/or UN institutions is of an asset. The contractor should have substantial experience in organizing technical workshops and provide three samples of previous work done. CVs of the proposed key personnel are to be provided.

Proposal content:

- Proposal shall include a preliminary time schedule with a proposal for executing the project/methodology. The total project duration should not exceed twelve months from the date of award to the date of handover.

- Bidders must provide the proposal for the entire scope of the required services. Partial bidding is not allowed.

- .

- Language Requirements

All official communications and training sessions will be done in English. All the training materials have to be prepared in English. In addition, staff of the contractor must be able to understand and communicate in Pidgin English.

- Deliverables and Payment Terms

| Schedule | Deliverables | Payments |
| --- | --- | --- |
| Upon signature | - Signed contract; - Workplan; - A list separating the enterprises by businesses into training groups 22 people maximum; - Pre- and post- evaluation questionnaires; - Draft designs for banners, flyers, jotters, pen bags and any other training materials, which were developed in cooperation with NOO of Nigeria; - Design of certificate of participation; - Training sessions agenda for Kano, Lagos, Port Harcourt and a final session in Lagos; - Invoice. | 40% |
| Completion of the contract | - A sex segregated list of participants, at least 60% of companies must attend the training and 100% of companies must be reached - Photos links and hard drive - Copies of printed training manuals and materials - Report on final evaluation for each participant - Transaction records for hotels and bus services, air tickets, including proof of payment of allowances - Copies of certificates given to each participant - Copies of media reports from prints, TV, radios etc - Social media report with links to the publications on X, Instagram, Face book and any other social media platforms - Detailed training report (four in total) with feedback from participants on training sessions including consultant’s recommendation on areas of improvement and schedule of subsequent training programs - Signed distributed list of distributed equipment to enterprise trainees - Final contract report Invoice | 60% |

The contractor must provide UNIDO with intermediate reports after finishing the trainings at each location, as well as a final report after completion of the final training. Up until three days after completion of the trainings in Kano, UNIDO is to receive an intermediate report. After completion of the trainings in Port Harcourt, UNIDO shall receive an intermediate report up until three days after completion. The same counts for completion of trainings in Lagos and the final report.

All deviations from these technical specifications should be clearly indicated and explained in the proposal. All partial and/or non-binding offers will be rejected.